Azure DevOps Boards Work Hierarchy

Epic

Develop a Loan Eligibility System for a Banking Application

Description:
Develop a Python-based Loan Eligibility System that evaluates customer loan eligibility based on salary, credit score, and employment status. The project includes Agile planning, source code management, and Continuous Integration using Azure DevOps.

Feature 1 – Customer Information Management

Description

Capture and manage customer details required for loan eligibility verification.

Add Customer Details

User Story

As a Loan Officer, I want to enter customer details so that loan eligibility can be evaluated.

Tasks

- Create Customer class

- Accept Customer ID

- Accept Customer Name

- Accept Salary

- Accept Credit Score

- Accept Employment Status

- Validate input data

- Test customer data entry

Feature 2 – Loan Eligibility Validation

Description

Implement business rules to determine whether a customer is eligible for a loan.

Verify Loan Eligibility

User Story

As a Loan Officer, I want the system to verify loan eligibility so that I can make accurate loan approval decisions.

Tasks

- Define eligibility rules

- Check salary requirement

- Check credit score

- Check employment status

- Display eligibility result

- Test eligibility logic

Feature 3 – Loan Status Display

Description

Display the final loan approval or rejection result.

Display Loan Result

User Story

As a Loan Officer, I want to view the loan eligibility result so that I can communicate the decision to the customer.

Tasks

- Display customer information

- Display eligibility status

- Display rejection reason (if applicable)

- Verify output

Feature 4 – Source Code Management

Description

Manage the project source code using Azure Repos.

Maintain Source Code

User Story

As a Developer, I want to store the application source code in Azure Repos so that version control is maintained.

Tasks

- Create Git repository

- Add Python application

- Commit source code

- Push code to main branch

- Verify repository

Feature 5 – Continuous Integration Pipeline

Description

Automatically build and validate the Python application whenever code changes occur.

Automate Build Process

User Story

As a Developer, I want the application to build automatically whenever code is committed so that integration issues are detected early.

Tasks

- Create Azure Pipeline

- Create YAML pipeline

- Configure Python version

- Execute Python application

- Verify build logs

- Validate successful pipeline execution

Feature 6 – Testing and Validation

Description

Verify that the application works correctly and produces the expected results.

Validate Application

User Story

As a Tester, I want to test the application so that loan eligibility is calculated correctly.

Tasks

- Test eligible customer scenario

- Test ineligible customer scenario

- Verify application output

- Record test results

- Fix issues if found