Agile Meetings – Detailed Documentation Notes

Introduction

Agile methodology uses a set of structured meetings, also known as Agile Ceremonies, to ensure effective communication, collaboration, transparency, and continuous improvement throughout the software development lifecycle.

These meetings help teams:

- Plan work efficiently

- Track progress regularly

- Gather stakeholder feedback

- Improve team performance

The four major Agile meetings are:

- Sprint Planning

- Daily Scrum (Stand-Up)

- Sprint Review

- Sprint Retrospective

1. Sprint Planning Meeting

Definition

Sprint Planning is the first meeting conducted before the start of every sprint. The team decides what work will be completed during the upcoming sprint.

Objective

- Define sprint goals

- Select backlog items

- Estimate effort

- Assign responsibilities

- Create Sprint Backlog

Participants

Product Owner (PO)

- Explains business requirements

- Prioritizes backlog items

Scrum Master

- Facilitates the meeting

- Ensures Scrum practices are followed

Development Team

- Estimates effort

- Commits to completing tasks

Inputs

- Product Backlog

- Business Requirements

- Previous Sprint Results

Outputs

- Sprint Goal

- Sprint Backlog

- Task Estimates

Example

Suppose a banking application needs:

- User Registration

- Login

- Password Reset

The team may decide to complete:

- User Registration

- Login

during Sprint 1.

Duration

Usually:

2-hour sprint planning for a 2-week sprint

4-hour sprint planning for a 4-week sprint

2. Daily Scrum (Daily Stand-Up Meeting)

Definition

The Daily Scrum is a short meeting conducted every day to discuss progress and identify obstacles.

Objective

- Track daily progress

- Identify blockers

- Improve team coordination

Participants

- Scrum Master

- Developers

- Testers

- Product Owner (optional)

Duration

15 Minutes

Three Important Questions

Every team member answers:

1. What did I complete yesterday?

Example:

I completed the Login API.

2. What will I do today?

Example:

I will work on Password Reset functionality.

3. Are there any blockers?

Example:

Waiting for database access.

Benefits

- Better communication

- Quick issue identification

- Improved visibility

Example Daily Scrum

Developer:

Completed Login API yesterday.

Today I will start User Profile API.

No blockers.

Tester:

Tested Registration Module.

Today I will test Login Module.

No blockers.

3. Sprint Review Meeting

Definition

Sprint Review is conducted at the end of the sprint to demonstrate completed work to stakeholders.

Objective

- Demonstrate completed features

- Gather stakeholder feedback

- Validate business requirements

Participants

- Product Owner

- Scrum Master

- Development Team

- Stakeholders

- Customers

Activities

Product Demonstration

Developers show completed functionality.

Feedback Collection

Stakeholders provide feedback.

Requirement Validation

Verify that requirements are satisfied.

Example

The team demonstrates:

✓ User Registration

✓ User Login

✓ Forgot Password

Stakeholders may suggest:

Add social login feature in next sprint.

Output

- Stakeholder feedback

- Updated Product Backlog

Benefits

- Customer involvement

- Requirement validation

- Improved product quality

4. Sprint Retrospective Meeting

Definition

Sprint Retrospective is conducted after the Sprint Review and focuses on team improvement.

Objective

- Evaluate team performance

- Identify strengths

- Discuss improvements

Participants

- Scrum Master

- Development Team

- Product Owner (optional)

Questions Discussed

What Went Well?

Examples:

Good communication

Completed sprint on time

What Did Not Go Well?

Examples:

Delayed testing

Frequent requirement changes

What Can Be Improved?

Examples:

Improve code review process

Increase automation testing

Output

Action items for the next sprint.

Benefits

- Continuous improvement

- Better teamwork

- Increased productivity

Agile Meeting Flow

Sprint Planning

↓

Daily Scrum

↓

Development & Testing

↓

Sprint Review

↓

Sprint Retrospective

↓

Next Sprint Planning

Comparison of Agile Meetings

| Meeting | Purpose | Duration | Participants |
| --- | --- | --- | --- |
| Sprint Planning | Plan sprint work | 2–4 Hours | PO, SM, Team |
| Daily Scrum | Track daily progress | 15 Minutes | Team, SM |
| Sprint Review | Demonstrate completed work | 1–2 Hours | Team, PO, Stakeholders |
| Sprint Retrospective | Improve team performance | 1 Hour | Team, SM |

Importance of Agile Meetings

Sprint Planning

Ensures clear goals and proper task allocation.

Daily Scrum

Provides transparency and quick issue resolution.

Sprint Review

Allows customer feedback and requirement validation.

Sprint Retrospective

Promotes continuous improvement and team growth.

Short Definitions

What are the important Agile meetings?

- Sprint Planning

- Daily Scrum

- Sprint Review

- Sprint Retrospective

What is Sprint Planning?

Sprint Planning is a meeting where the team selects and plans work for the upcoming sprint.

Why is Daily Scrum limited to 15 minutes?

To ensure focused communication and avoid lengthy discussions.

What happens in Sprint Review?

The team demonstrates completed features and gathers stakeholder feedback.

What is Sprint Retrospective?

A meeting conducted after each sprint to identify improvements and enhance team performance.

Which Agile meeting focuses on team improvement?

Sprint Retrospective focuses on continuous improvement and lessons learned.

Conclusion

Agile meetings are essential for successful project execution. They improve collaboration, ensure transparency, provide continuous feedback, and help teams deliver high-quality software efficiently. By conducting Sprint Planning, Daily Scrum, Sprint Review, and Sprint Retrospective regularly, Agile teams can adapt quickly to change and continuously improve their performance.